Task Order Change Request #3

Project Name:  W Alameda Lane Reduction 	Master Contract Alfresco/Jaggaer #:  202056606

Project Manager:  Brett Boncore	    Consultant/Supplier:  Kimley Horn and Associates, Inc

Task Order #:  2	Supplier #:  SC-00005573

Alfresco/Jaggaer # / Workday PO:  00120141/ PO-     	Supplier ID:  Kimley-Horn and Associates, Inc.

Workday Project ID(s):  PRJ-10004551      	% Complete Invoicing Allowed:  No

It is mutually agreed that when this task order change has been signed by the approving parties, the following described changes shall be executed by the Consultant/Vendor without changing the terms of the Master On-Call Contract.  The Consultant/Vendor agrees to furnish all materials and labor and perform all work required to complete the task order change, as described below and within the attached signed proposal change, in accordance with the requirements for similar work covered by the Contract:

This change order adds scope and fee that was not included in the initial TO or TOC #1. This adds final design modifications to the Alameda & Franklin crossing improvements, traffic signal modifications at three locations, protected bike lane improvements, and multiple iterations of SRTS guidance, all of which were added to the project after initial TO.

| TASK ORDER 2, CHANGE REQUEST 3 SUMMARY Original Task Order: $66,156.60 Original Task Order Duration: 365 Calendar Days Original Task Order Completion Date: September 11, 2023 Scope Includes M/W/S/D/EBE Participation: Previous Task Order Additions/Deductions: $64,110.00 This Task Order Change (+/-): $15,250.00 New Task Order Total (Do Not Exceed): $145,516.60 Adjust the Task Order Completion By: 0 Calendar Days New Task Order Completion Date: December 31, 2025 TASK ORDER CATEGORY (if applicable): Category Task Order Amount: Remaining Category Task Order Amount: MWBE On-Call Participation Commitment: | Approved by Deputy City Engineer Date Approved by Director (PDA) Date Approved by Using Agency(s) – If Applicable Date Approved by Group Manager Date Approved by Project Manager Date Approved by On-Call Manager Date |
| --- | --- |
| MASTER ON-CALL CONTRACT SUMMARY |  |
| On-Call Contract Expiration Date: M/W/S/D/EBE On-Call Participation Commitment: 0 Total of All Task Orders Issued: Total Task Additions/Deductions (All Changes): This Task Order Change: $15,250.00 Total of All Task Orders and Changes Issued: $15,250.00 |  |
| Maximum On-Call Contract Capacity: |  |
| Remaining On-Call Contract Capacity: ($15,250.00) |  |

NOTE: No person shall authorize or perform any of the above task changes until this task order change form has all signatures.

Distribution: dsbo@denvergov.org, project manager name@denvergov.org, on-call contract manager name@denvergov.org